StoppedCounting

⛳  Golf Betting App

Full Development History  ·  April 2026 – May 17, 2026

73 commits  ·  React + Vercel + Supabase

Project Overview

StoppedCounting is a real-time golf betting app built for private club golfers. The primary use case is the 5-player Wheel game — 9 rotating team games across 18 holes — combined with up to 10 simultaneous 1v1 matches, birdie side bets, and press matches. The app tracks all bets in real time and produces a clean settlement at the end of the round.

Live URL: https://golf-app-neon.vercel.app

Repo: golf-app_backup_working (Vercel watching main branch)

Stack: React (create-react-app), Vercel, Supabase, JavaScript

Domain: StoppedCounting.com (reserved)

Phase 1 — Foundation & Initial Deploy

The app started as a basic scoring engine and was deployed to Vercel from day one.

What Was Built

Initial React app deployed to Vercel

Core scoring engine — handicap strokes, net scoring, hole results

5-player scoring table with column layout

Save round and last round functionality

Mobile score input fixes — backspace, max par, handicap fields

Key Commits

48dc1fc  Initial golf app deploy

cdf1ddb  Fix scores grid layout for 5 players

b1c8369  Added save round and last round

248facb  Mobile input fixes

Phase 2 — Scoring Engine & Test Suite

The scoring engine was locked down with comprehensive regression tests before any further UI work. This became the foundation everything else is built on.

What Was Built

Full scoring engine: handicap strokes, net scores, hole results, press matches

9-point game mode with UI, birdies, and blitz toggle

Birdie system simplified — gross birdie detection, side bet payouts

Regression test suite covering settlement, birdie, 9-point, overlapping games, team settlement

ESLint build error fixes and unused code cleanup

Key Commits

81c41fd  Stable scoring engine before UI changes

c2e92f6  Lock scoring engine: settlement + birdie + 9-point + team edge cases

3086864  Add regression tests for birdies, 9-point, overlapping games, team settlement

47bcabc  Add 9-point game mode with UI, birdies, blitz, and UX improvements

887acc7  Simplify birdie system + UI cleanup

Phase 3 — Component Architecture

App.jsx was growing too large. Key screens were extracted into dedicated components to make the codebase maintainable.

What Was Built

SetupScreen extracted from App.jsx into its own component

ResultsScreen extracted — live navigation stabilized

Unused helpers cleaned up after extraction

Live flow and focus fixes post-extraction

Key Commits

ac584cf  Phase 2 complete: SetupScreen extracted, live flow + focus fixes

16c5b2b  Phase 3 complete: extract results screen and stabilize live navigation

0badd03  Clean up unused helpers after setup extraction

Phase 4 — Game Modes, Results & Audit Trail

The results screen and audit trail were built out to show full hole-by-hole detail for every game type.

What Was Built

Full Audit Trail — hole-by-hole scorecard for every match and team game

Long/Short match type support

FBT (Front/Back/Total) match type renamed to Match Play

Stroke play match type

Toy Birdies rule — net birdie ties gross birdie

Birdie scorecard tracking in audit trail

No Par 3 strokes feature — team games only

Total Scorecard with inline score editing

GHIN gross/net display for handicap posting

Export/import saved rounds as JSON

Settle Up section with player-to-player payment amounts

Key Commits

438ce37  Phase 6-8 complete: hole results, game summary, round summary, export/import

bc7303c  Improve live flow, game summaries, export/import, setup validation

ea10840  Add Toy Birdies rule and birdie scorecard tracking

4be7fcc  Fix blitz default true to false

7178bf0  Add 9-point UI + autosave + GHIN gross/net display

e4c5a4b  Fix AuditTrail merge conflicts, no par 3 strokes feature complete

Phase 5 — Live Screen & UX Polish

The live scoring experience was refined significantly — better navigation, match status display, and hole result cards.

What Was Built

Live screen: team standings, match status, 9-point standing

Hole Result card — shows winner, current match status, press detail

Choose Teams button in hole result for mid-round team selection

Match status net total display

Auto Generate 1v1 matches — one tap creates all player combinations

Inline score editing on scorecard

Color coding — green for winning, red for losing throughout

Results screen reordered — leaderboard first

Scorecard state persistence across navigation

1v1 match header showing "through X holes"

Team game guardrails — duplicate player detection

Default course set to Westwood

Safari dropdown focus and mobile score input fixes

4/4/4 support — any number of holes up to 18 per team game

Key Commits

65fe81c  Live screen: team standing, match status, 9-point standing replace round summary

9da62dc  Live screen improvements: match status net total, Choose Teams, font bumps

e299aae  Auto Generate 1v1 matches, inline score editing, color coding, match status

a95a321  Total Scorecard, birdie status labels, match bet auto-copy to birdie bet

23acec3  Results screen reorder, 1v1 header through X, scorecard state persistence

839bca4  4/4/4 support: allow any holes up to 18, running total display

aae826f  Add default Westwood course

7a04d68  Live UX polish: nav, focus, score entry improvements

Phase 6 — Multiplayer & Real-Time Sync

Full multiplayer was added — rounds are saved to Supabase and anyone with the code can join and see live updates.

What Was Built

Supabase integration — rounds table with code-based lookup

Share/Join flow — host generates a 4-digit code, others enter it to join

Real-time Supabase subscription — live score updates across devices

JoinRound screen — leaderboard reconstruction from Supabase snapshot

Birdie side bets working correctly in JoinRound view

Share/Join navigation buttons in top nav

Round code displayed in nav when active

Bug Fixes

Fixed Supabase Realtime subscription — was receiving ALL round updates, now uses DB-level filter

Fixed JoinRound leaderboard reconstruction from snapshot data

Default team game unit amount fixed ($1 → $5)

Share code reduced to 4 digits only

Key Commits

25f320f  Real-time sharing: Supabase integration, share/join round with live updates

f1a8fc6  Fix JoinRound leaderboard reconstruction

9ec4b48  Share/Join text buttons, fix birdie side bets in JoinRound

71a4287  Share code 4 digits only

fec0f71  Default team game unit amount, realtime subscription fix

Phase 7 — StoppedCounting Branding & Full Redesign

The app was rebranded as StoppedCounting and the entire UI was redesigned to match a premium private club aesthetic — clean cards, green/gold colors, and mobile-first layout throughout.

Branding

"Golf Betting App" renamed to StoppedCounting

Green/gold Georgia serif header: StoppedCounting ⛳ golf betting

StoppedCounting.com domain reserved

Setup Screen

Full card-based layout with section labels

Round Name field at top with auto-generated placeholder

Player count — 3/4/5 button toggle

Handicap mode — "Net (Lowest)" / "Full HCP" button toggle

iOS-style toggle switches for Team Game and Birdies

Press trigger — 1/2 button group (removed rarely-used 3)

Birdie bet auto-fills to match team game amount when enabled

Team Assignments hint text + "+ Custom" button rename

Save/Load Players removed (redundant with auto-save)

Course Setup note: Westwood pre-loaded, course search coming soon

Saved Rounds: "Load without scores" coming soon teaser

Storage key bumped to v6 — fixed $1 default flash bug

9-point button: greyed out instead of disappearing when limit reached

Score Entry

‹ Hole 7 › navigation — large tap targets, dark green header

All 5 players visible simultaneously

Tap score number → auto-advances to next player

Score labels: Eagle, Birdie, Par, Bogey, Double, Triple, Go Fishing 🎣

Keypad numbers color-coded by score relative to par

Save Hole turns green with ✓ only when all scores entered

Press score at zero now shows +1/0 instead of just +1

Removed: "Enter score for: X" label, Prev/Next Player buttons

Results Screen

StoppedCounting card styling across all three result files

Leaderboard — numbered positions, gold highlight for leader

"In Progress" amber tag / "Final Results" when complete

Settle Up — amber/gold cards, clear payer/payee layout

Standings — grid layout, color-coded rows, uppercase column headers

Scorecard cells — softer gray borders, not red-looking

Match headers — name vs name + money instead of wall of text

overflowX: auto on all scorecard tables — Running row no longer cut off

GHIN section — Net shown as green badge pill

Deleted unused getOneVOneResultLabel function (126 lines)

Mobile / Layout Fixes

Nav bar overflow fixed — all 5 buttons fit at 393px (iPhone 16 width)

box-sizing: border-box on all elements

max-width: 100% on mobile viewport

Removed duplicate Round Name field

All production console.log calls removed

Key Commits

4734aa0  StoppedCounting v1 - redesigned setup, branding, score entry prep

cc0e816  fix: full width on mobile, default, remove Settings header, press trigger 1/2 only

5792fc5  fix: bump storage key to v6, clear stale localStorage defaults

7459018  fix: nav overflow on mobile, tighten header buttons

c562015  results screens redesign - StoppedCounting styling, cleaner headers, overflow fix

9fae621  fix: press score shows 0 when live, remove debug console.log

ea77ecb  setup: remove save/load players, handicap toggle, team assignment hint, course note

Test Suite

scoringEngine.test.js — 51 tests, all passing

Comprehensive unit test coverage for all core scoring engine functions:

getHandicapStrokes — scratch, relative, full mode, 18-hcp, 28-hcp, player not found

getNetScore — stroke adjustments, null on missing score

computeHoleResult — win/lose/tie, handicap flip, missing score, 5-player best-ball

playPressMatch — no press, one press, trigger=1, incomplete holes, all-tie

playIndividualMatch — match type + ninePoint (shape + zero-sum verified)

buildBirdieResults — match birdie, disabled toggle, team-game birdie payout

scoreRound — money always sums to $0 across 4 different game combinations

Correct settlement values — dollar amounts verified correct, not just zero-sum

Edge cases — empty round, 5-player best-ball, all-tie press

Run with:  npm test -- --testPathPattern=scoringEngine

Beta Testing — Biro QA Guide

A mobile-first HTML testing guide delivered to beta tester "Biro" for real-world validation:

9 test scenarios colour-coded: red (critical), yellow (important), green (polish)

Each scenario expands with exact steps, expected result, and failure guidance

✓ / ✗ buttons with live pass/fail counter at the bottom

One-tap Copy Bug Report — formats scenario, type, details, and device into clean text

Biro's test results: 5 passed, 3 failed — leading directly to the nav overflow fix, Round Name field fix, and code banner visibility improvements.

Future Roadmap

Near Term

Skins tracking — net/gross toggle, carryover toggle, pot settlement per hole

Reset All generates new round code

Load round without scores — import previous group setup, scores reset to blank

Safari debugging — app hung on desktop Safari (unresolved)

Medium Term

Course library — search by name, pars auto-populate from API or community entry, HCP indices saved to Supabase

Round history & analytics — past rounds, player trends, money over time

Remote / scorecard games — players on different courses (e.g. Biro vs Tim from separate clubs)

Long Term

Move to StoppedCounting.com domain

Club onboarding — share URL with members, each group runs independently

Golf Genius / GHIN score integration for tournament play

By the Numbers

Total commits:  73

Test cases:  51 (all passing)

Game types supported:  5 (Team Game / Match / 9-Point / Long-Short / Stroke)

Max simultaneous bets tracked:  19 (9 team games + 10 1v1 matches)

Players supported:  3, 4, or 5

Live URL:  golf-app-neon.vercel.app

Stack:  React, Vercel, Supabase

Primary use case:  5-player Wheel game at private clubs

StoppedCounting.com  ·  Document generated May 17, 2026